## Slide 1: GMACS update
Update on GMACS progress for May 2020
Andre Punt, Katie Palof, Cody Szuwalski

## Slide 2: Tasks for May 2020:
Selectivity
  Options (0,1) should be reviewed and revised (Andre)
  Options (0,1) check nclass and nclass-1 (Andre, Jie request)
  Add ability to mirror selectivity functions or parameters between different fleets (Andre; Completed)
  Create option 4 (double normal) - (Buck)
  Selectivity options needed for NSRKC (Andre)
Jittering (add in prelim calcs - Andre) – completed
Terminal molt (Cody - progress)
Restructure likelihood section (Andre) [I think so]
Ensure likelihoods can handle maturity partitions (Andre) [Cody?]
Growth
  specify size class index rather than size class midpoint
Include an option to force the recruit sex ratio to be 1:1 (Andre) – completed? [Cody?]
Get ‘gmr’ package running for output visualization (Cody/Katie) – progress but not complete

## Slide 3: Longer-term tasks:
Selectivity - add cubic spline [DONE - Thanks to BUCK]
Retrospective analysis (more code stability before implementing) [CAN”T RECALL – CODY?]
Projection module - additional options for recruitment (long-term - add as needed) [Completed so far]
Estimating stock-recruit relationship internally [NO]
Input mean and standard error instead of sampling from a period (Andre) [I THINK SO]
Options to fit “observed maturity” ogives (longer term - Cody/Buck)
Growth - add growth data type based on pre-molt, post-molt sizes and add corresponding likelihood component (as in Tanner crab assessment)

## Slide 4: Housekeeping
revise labels for recruitment distribution parameters [DONE]
add column headers/row labels to diagnostic “input” CTL file identifying sex, size, etc. [DONE]
put column headers, row labels on diagnostic “input” CTL file where possible [DONE]
document the headers for the columns in the likelihood specification [DONE]
Error check on the size transition pointer for growth data [DONE]
Error check for negative growth increment [DONE]
Revise comment on input years specifying growth and molt periods to include first year of model (later- Buck)
Verify equations for instantaneous seasons [NOT DONE]

## Slide 5: GMR package for output
Put gmr as a separate github repo
Get gmr working with new output (ASAP - Cody/Katie)
  Most of the plots now work
  Some still need to be updated
  Focus on this after May CPT (Katie)
Functions to get table output - standard SAFE tables

## Slide 6: Additions to the list?